
**Meeting in \_Group 25 - Secure Cloud Storage\_-20231201\_124110-Meeting Recording**

December 1, 2023, 12:41PM

18m 30s

 **Anthony Edwards** started transcription

 **Anthony Edwards** 0:03  
Go.

 **(s) Riley Coulstock** 0:13  
That's gonna store their users and their files as well as uh.  
Any kind of connection between the two, so which users have which files and which permissions?  
Umm but then worked with Eli to get the database remote connection working.  
So now we actually have a database that I can send requests to and Eli can see the effects it has.  
UM, we didn't have to use this cool Service.  
We've actually got Eli's computer to set up the same way we've done with the web server, but had some sample code for the SQL, so the actual structure of the tables are put that in the.  
Shaddock and uh.  
Next, I'm currently doing.  
Yeah, I think I'm gonna open the problem so far, I said.

 **Anthony Edwards** 1:02  
Cool.  
Sounds good.  
Sounds really good.  
I've already at that.  
I'm really excited about this.  
Course you guys have loads.

 **(s) Riley Coulstock** 1:07  
Yeah.

 **Anthony Edwards** 1:09  
Who's next?

 **(s) Eli Bowen** 1:10  
I can go.

 **(s) Benjamin Sanders-Wyatt** 1:12  
Kill.

 **(s) Eli Bowen** 1:12  
Yeah, so got Docker setup so I've actually got a web page now.

 **Anthony Edwards** 1:17  
Yeah.

 **(s) Eli Bowen** 1:17  
And it's working as well, but the IP address in a minute but got it all set up got different tabs.  
We just need to essentially add the database to it and yeah, so I pretty much got not the minimum viable product already.  
So it's like a very basic extent, which is incredible.

 **Anthony Edwards** 1:32  
Of money.

 **(s) Eli Bowen** 1:35  
But yeah, so Doc is all set up and running.  
GitHub looks good, so yeah and no problem so far.

 **Anthony Edwards** 1:43  
Once that he is next.

 **(s) Eli Bowen** 1:44  
They're pretty good.

 **(s) Benjamin Sanders-Wyatt** 1:47  
OK, so I've been doing a bunch of design work and made very rudimentary website which we've got up and running, which is fun.  
Basically what? No.

 **Anthony Edwards** 2:01  
Spinal I'm stuck on anything.

 **(s) Benjamin Sanders-Wyatt** 2:04  
Already gonna be doing more website work and API stuff which is fun.

 **Anthony Edwards** 2:11  
Nice.  
You get all the fun bits.

 **(s) Benjamin Sanders-Wyatt** 2:14  
I know.

 **Anthony Edwards** 2:16  
Conan.  
What you what you up to my friend?

 **(s) William Harding 1** 2:18  
So I was working on Docker with Eli, getting that all set up, and since then I've been working on the storage controller, which is also dockerized, and I've also written a script to automatically build all of the Docker images for us and pull in everything we need.

 **Anthony Edwards** 2:36  
Ohh man.

 **(s) William Harding 1** 2:38  
And I'm currently working on the database connection from the storage controller which I have technically got working depends on your definition of technically working I suppose.

 **(s) Benjamin Sanders-Wyatt** 2:46  
So.

 **Anthony Edwards** 2:51  
Nice.  
Are you stuck on anything?

 **(s) William Harding 1** 2:55  
I'm not entirely sure.  
Currently I was having problems building the storage controllers container last night cause for some reason I've used a new get package from Microsoft which adds SQL Connection but it failed to build last night but it succeeded this morning.

 **Anthony Edwards** 3:02  
Yeah.

 **(s) William Harding 1** 3:14  
I think, and I'm not entirely sure why.

 **Anthony Edwards** 3:17  
Whoa.  
Ohh, welcome to software engineering.  
You'll be trying to find that bug for next three months.

 **(s) Benjamin Sanders-Wyatt** 3:23  
Yeah.

 **(s) William Harding 1** 3:26  
I've tried to test it right now, I've I'll.  
I'll leave it till after the meeting and I'll drop any questions if I have any, I suppose.

 **Anthony Edwards** 3:30  
Yeah.  
By and so just by talking to you that it sounds like you've got a good idea of what's going to be in your MVP, even though we've not necessarily discussed that Development ongoing and are you considering this your prototype?

 **(s) William Harding 1** 3:46  
Yeah.

 **Anthony Edwards** 3:49  
Is that so?

 **(s) William Harding 1** 3:49  
No.  
Sort of. Yeah.

 **(s) Riley Coulstock** 3:51  
At its current state, you could say it's a prototype, yeah.

 **(s) Benjamin Sanders-Wyatt** 3:52  
Yeah.

 **(s) William Harding 1** 3:54  
Yeah, currently with just trying to get all the system set up in a very bare bones way.

 **Anthony Edwards** 3:54  
Yeah. OK.

 **(s) Benjamin Sanders-Wyatt** 3:54  
Yeah, it's not.  
It is.  
Yeah.

 **(s) William Harding 1** 4:00  
Get them like communicate chicken and beef them up with all the features.

 **(s) Benjamin Sanders-Wyatt** 4:01  
But yeah, once they can all communicate, it's.

 **Anthony Edwards** 4:06  
Perfect.  
So make sure you are clear on your distinction between what's part of your prototype and what's part of your MVP.

 **(s) Eli Bowen** 4:14  
Yeah.

 **Anthony Edwards** 4:14  
A lot of people are just saying that, uh, fancy figma design is their prototype.

 **(s) William Harding 1** 4:14  
Yeah.

 **Anthony Edwards** 4:18  
Sounds like your proper software engineer.  
So you're actually won't software to create a prototype.  
Right.

 **(s) Eli Bowen** 4:24  
Yeah, pretty much, yeah.

 **Anthony Edwards** 4:24  
You might disagree with that.

 **(s) William Harding 1** 4:25  
The.

 **(s) Benjamin Sanders-Wyatt** 4:25  
Yeah.

 **(s) William Harding 1** 4:26  
Of Trello we have a bit of a viable product which we are a bit of a viable product, is like a proper program.  
And on the Trello boards, there's the section that shows what features specifically are gonna be in that MVP, and then what we're gonna work on after which would be next semester.

 **Anthony Edwards** 4:44  
Nice.  
Nice.  
I've just sent a request for the Trello board shared earlier in the teams chat.  
Somebody sees that I love to have a look and last time I was talking to you, I remember seeing a Monday board it. Yeah.

 **(s) Benjamin Sanders-Wyatt** 5:00  
I don't know.

 **(s) Eli Bowen** 5:05  
Yeah.

 **(s) William Harding 1** 5:05  
Oh yeah, yes.

 **(s) Benjamin Sanders-Wyatt** 5:05  
Oh yeah, yes.

 **(s) Eli Bowen** 5:05  
For us, Sprint plan.

 **(s) Riley Coulstock** 5:07  
We did get that fixed.  
We had a bit of massive nightmare with that.  
Yeah, there was the Student plan.

 **Anthony Edwards** 5:13  
Nice.

 **(s) Riley Coulstock** 5:14  
So we actually had this until our student accounts expire.

 **Anthony Edwards** 5:18  
Nice.

 **(s) Benjamin Sanders-Wyatt** 5:18  
Just be.

 **(s) Riley Coulstock** 5:19  
Which is really good.

 **Anthony Edwards** 5:20  
Do you wanna send me?  
If you send me an invite to that, I can get a student account as well, and so I can get in and have a proper look and they don't give free accounts away to people.

 **(s) Riley Coulstock** 5:26  
Yes.

 **Anthony Edwards** 5:32  
Unfortunately, as you found out, UM, but if you invite me to your board, I can then get in touch with them and get her student account.

 **(s) Riley Coulstock** 5:42  
Should I use the email that's on the assessment brief?

 **Anthony Edwards** 5:46  
Yeah, Anthony dot Edwards, that one.  
Nice.  
No, I can have a look up.  
And does somebody wanna throw up the Trello board or the Monday board?  
Let's just have a look at where you're at with all that stuff.

 **(s) William Harding 1** 6:05  
Do you want the link to them?  
Because I've got the.  
I've got what I've I've got the Trello and Monday open currently.

 **Anthony Edwards** 6:10  
Yeah.

 **(s) Riley Coulstock** 6:10  
We Trello is public, so we can get that Beasley.

 **(s) Benjamin Sanders-Wyatt** 6:11  
That.

 **(s) William Harding 1** 6:13  
Uh.

 **Anthony Edwards** 6:13  
Yeah, drop it in.

 **(s) William Harding 1** 6:15  
Teams secure.  
Ohh this there's a chat function on the packing meeting, isn't there?

 **(s) Eli Bowen** 6:22  
Yeah.  
Yeah, that's all right.

 **(s) William Harding 1** 6:23  
Where is it?  
Yeah, there it is.  
There's the Trello and there's the Monday.

 **Anthony Edwards** 6:28  
Nice.

 **(s) Benjamin Sanders-Wyatt** 6:29  
Uh.

 **Anthony Edwards** 6:35  
And I'll just share my screen quickly.  
Just say you know what I'm looking at, alright?

 **(s) William Harding 1** 6:39  
Yeah.

 **(s) Benjamin Sanders-Wyatt** 6:39  
The.

 **(s) Riley Coulstock** 6:40  
Again.

 **(s) William Harding 1** 6:43  
By the add-ons is split up, I believe, because Ben wanted to get them all in one screenshot or something.

 **Anthony Edwards** 6:43  
Well.

 **(s) Benjamin Sanders-Wyatt** 6:49  
It was just a log list, so I.

 **(s) Riley Coulstock** 6:51  
Yeah, it was quite hard to get it all in one go without scrolling out like 400%.

 **Anthony Edwards** 6:54  
OK.  
OK.

 **(s) Benjamin Sanders-Wyatt** 6:56  
Yeah.

 **Anthony Edwards** 6:57  
What does purple, blue and bold sky mean?

 **(s) Riley Coulstock** 6:59  
Yeah, we've got the key on the side.

 **(s) Benjamin Sanders-Wyatt** 6:59  
So that's the key on the side and it's just priority of what we're working on.

 **Anthony Edwards** 7:04  
OK.  
I'm gonna make a.  
Client at this so you can add labels to labels so that when you expand it like that it would actually say high priority.

 **(s) Riley Coulstock** 7:22  
Ah, OK.

 **Anthony Edwards** 7:22  
Uh.  
Even priority low priority, I can't do that because I don't have edit access.  
But if I'm very quickly open up a Trello.

 **(s) Benjamin Sanders-Wyatt** 7:29  
How do you?  
Oh, is it title?

 **(s) Riley Coulstock** 7:31  
OK.

 **Anthony Edwards** 7:36  
Umm yeah.  
Yeah, you don't know anything about this.

 **(s) William Harding 1** 7:41  
Oh yeah.

 **Anthony Edwards** 7:42  
And so, yeah, we did that.

 **(s) Benjamin Sanders-Wyatt** 7:43  
Oh, it did it.  
I did it.  
Yeah, that's cool.

 **Anthony Edwards** 7:47  
Nice.  
Yeah, so now you can see them and and you can also filter.

 **(s) Riley Coulstock** 7:48  
That's easy.

 **Anthony Edwards** 7:52  
So you got a filter up here.  
And you could just filter via high priority.

 **(s) Riley Coulstock** 8:00  
Ohh wow, that's cool.

 **(s) Benjamin Sanders-Wyatt** 8:02  
That.

 **Anthony Edwards** 8:02  
You could even filter by a high priority assigned to a certain person.  
With a due date that is in the past.

 **(s) Eli Bowen** 8:11  
That's quite cool.

 **Anthony Edwards** 8:12  
Alright, I'm generally speaking and feel free to ignore this advice and when you have lots of big bold colors like this, it it kind of masks the important information and because the colors contribute to information overload.

 **(s) Benjamin Sanders-Wyatt** 8:13  
Umm.

 **Anthony Edwards** 8:33  
Umm.  
Especially with red being like implicitly danger.

 **(s) Riley Coulstock** 8:39  
OK.

 **Anthony Edwards** 8:39  
The there's a lot of red on there.

 **(s) Riley Coulstock** 8:42  
No.

 **Anthony Edwards** 8:42  
Umm, but as little labels it would be fine and where you've split them up into green, yellow and red for done.

 **(s) Eli Bowen** 8:45  
Yeah.

 **Anthony Edwards** 8:49  
Doing them to do let's just have a a column for dumb doing them today.

 **(s) Riley Coulstock** 8:51  
Umm.  
Ah, I see.

 **Anthony Edwards** 9:00  
Yep.

 **(s) Riley Coulstock** 9:00  
Because of that, make sense.

 **Anthony Edwards** 9:03  
So again, if I go to Trello.  
Umm.  
If you have a look.  
That combine template. Yeah.

 **(s) Riley Coulstock** 9:13  
Yeah, Kanban this up.

 **Anthony Edwards** 9:16  
So this would be.  
Doing today, you know, and this is a industry standard way of doing it can ban and the goal here is to move everything from the left to right.

 **(s) Benjamin Sanders-Wyatt** 9:22  
Alright.

 **Anthony Edwards** 9:28  
Nothing you've done is wrong though.

 **(s) Riley Coulstock** 9:30  
Oh, OK.

 **(s) Benjamin Sanders-Wyatt** 9:30  
Like a.

 **Anthony Edwards** 9:31  
Just just try it in some different things like that and it would be nice to glance that either your Trello board or your Monday board, which I'll get up in a SEC and be able to see exactly what's gonna be in in each Sprint and you completed in each Sprint.

 **(s) Riley Coulstock** 9:45  
Hmm.

 **(s) Benjamin Sanders-Wyatt** 9:49  
At a Monday, board does stop more than the trailer board.

 **Anthony Edwards** 9:51  
Yeah, I I thought that might be the case.  
Let me get that up.

 **(s) Riley Coulstock** 9:54  
I did send you the email, by the way.

 **(s) Benjamin Sanders-Wyatt** 9:54  
Staff.

 **(s) Riley Coulstock** 9:58  
It should be fine because it is a university email.  
On.

 **Anthony Edwards** 10:04  
Yeah, you've got us.  
Yeah.  
And do you wanna share that?  
I'll get my account set up for the next time we speak, so I stop sharing.

 **(s) Riley Coulstock** 10:13  
OK, let me uh.

 **(s) Benjamin Sanders-Wyatt** 10:15  
The.

 **Anthony Edwards** 10:18  
I don't want to spend 4 minutes of your time watching me trying to log into Monday.

 **(s) Riley Coulstock** 10:23  
It's.

 **(s) Benjamin Sanders-Wyatt** 10:24  
That.

 **(s) Riley Coulstock** 10:24  
Uh should be this one.

 **(s) Eli Bowen** 10:27  
Yep.

 **(s) Riley Coulstock** 10:27  
Is that you?

 **Anthony Edwards** 10:28  
Ohh nice.

 **(s) Riley Coulstock** 10:29  
Thank you.

 **Anthony Edwards** 10:30  
OK, cool.

 **(s) Riley Coulstock** 10:31  
I'll just cut over to.

 **Anthony Edwards** 10:31  
This is, yeah.

 **(s) Riley Coulstock** 10:33  
Oh yeah, I don't know if Ben mentioned.  
We did add a risk kind of management.

 **(s) Benjamin Sanders-Wyatt** 10:39  
Yeah, with like descriptions and all that.

 **(s) Riley Coulstock** 10:41  
Umm.

 **Anthony Edwards** 10:42  
Nice.

 **(s) Riley Coulstock** 10:43  
Yeah.

 **Anthony Edwards** 10:45  
OK, so this is what you're working on at the moment.  
Yeah.  
No, this is this is it.  
This is what I was looking for and Trello.

 **(s) Benjamin Sanders-Wyatt** 10:50  
Go.

 **(s) Riley Coulstock** 10:51  
This is sort of like this is what we've done so far.

 **Anthony Edwards** 10:53  
Yeah.

 **(s) Benjamin Sanders-Wyatt** 10:55  
So is it bad if we have it all on Monday or should we have it on both?

 **(s) Riley Coulstock** 10:58  
Couldn't both know.

 **(s) Benjamin Sanders-Wyatt** 11:00  
We took.

 **Anthony Edwards** 11:00  
Well.  
It's for you as a team to decide what tools you want to use.

 **(s) Benjamin Sanders-Wyatt** 11:05  
Uh.

 **Anthony Edwards** 11:06  
OK, Trello is just kind of the default, so it's a free account.  
It's easy to use, it's easy to, it's easy to oversee 15 groups in one, but if you want to use Monday, you use Monday and do you want to Scroll down a bit?

 **(s) Riley Coulstock** 11:11  
Umm.

 **(s) Benjamin Sanders-Wyatt** 11:18  
Uh.

 **Anthony Edwards** 11:19  
I want to see what's in your MVP.

 **(s) Riley Coulstock** 11:23  
Uh, we haven't got a MVP section.

 **Anthony Edwards** 11:27  
No, alright.

 **(s) Riley Coulstock** 11:28  
No.  
When he got this is more like the Sprint plan area.

 **(s) Benjamin Sanders-Wyatt** 11:29  
The.

 **(s) Riley Coulstock** 11:31  
We can't have that as a.

 **Anthony Edwards** 11:33  
Yeah, I see that information's in Trello, isn't it?

 **(s) Benjamin Sanders-Wyatt** 11:36  
Yeah.

 **(s) Riley Coulstock** 11:36  
Yes.

 **Anthony Edwards** 11:38  
No.  
Nice.  
OK, so I'm looking at your MVP column on Trello at the moment.

 **(s) Benjamin Sanders-Wyatt** 11:49  
The.

 **Anthony Edwards** 11:50  
Umm, I think now's the time to kind of break these apart a little bit into development tasks.  
Tasks.  
So using that account system hold user account information allows signing in.  
What that actually is is probably have a login page of an account creation page user to reset password.

 **(s) Benjamin Sanders-Wyatt** 12:11  
Yeah.

 **(s) Riley Coulstock** 12:13  
Umm.

 **Anthony Edwards** 12:17  
Those kind of things.

 **(s) Riley Coulstock** 12:17  
Think you've got some of that stuff in Sprint form?

 **(s) Benjamin Sanders-Wyatt** 12:21  
Uh, yeah, I might be in the website.

 **Anthony Edwards** 12:22  
Thank you.

 **(s) Riley Coulstock** 12:23  
Or as a validation appear on the, I'm not sure if that was that's.

 **(s) Benjamin Sanders-Wyatt** 12:27  
I I put it as general after the ad website pages because it's in our architecture docs.

 **(s) Riley Coulstock** 12:29  
OK, we can specify that next.  
Yeah, yeah, this one.

 **Anthony Edwards** 12:34  
But yeah, so, well, you've got.

 **(s) Riley Coulstock** 12:34  
Other stop sharing.

 **Anthony Edwards** 12:37  
There's good.  
I like it though that Monday board looks looks nice.  
I wish you managed my Monday Board when I had to use it.

 **(s) Benjamin Sanders-Wyatt** 12:44  
It will be ages to do this.

 **Anthony Edwards** 12:46  
Yeah, I bet.  
Umm.  
Yeah.  
So I think breaking out those things in the minimum viable product in to actual things that you can develop against.  
So think about if you were a developer and you wanted to achieve task, what would that task say to give you enough information?  
Speaking about myself, I wouldn't know where to to start if I just sat down to build the accounts system, but I'd know where to sit down and start if I had to build a login page, but no what where I'd start if I had to do an edit user page.

 **(s) Benjamin Sanders-Wyatt** 13:13  
Yep.  
Yeah.

 **Anthony Edwards** 13:22  
I'm so start pulling out those kind of bits of detail.  
I like it, though I like it.  
Have you got questions?  
Is there anything you specifically want me to look at?

 **(s) Riley Coulstock** 13:34  
Oh, this was the one thing I noticed the other day.  
Is it kind of bad if?  
One member of the team doesn't get assigned as much work in the Sprint load as the rest.

 **Anthony Edwards** 13:48  
Umm, what do you mean by not assigned as much work?

 **(s) Riley Coulstock** 13:53  
So is it like A and this Sprint?  
It's kind of topic is more of the skill set of like the rest of the group, As for example myself.  
My specialty isn't in what's being developed this Sprint.  
That's fine, right?

 **Anthony Edwards** 14:06  
Yeah.  
Yeah.  
So what are you doing this Sprint?

 **(s) Riley Coulstock** 14:08  
Cool.  
So this Sprint is fact is the next Sprint.  
I've only got kind of it's.  
It's a few database things, but it's mainly prioritizing the web APIs and that's mainly everyone else.

 **Anthony Edwards** 14:20  
OK.  
OK.  
And what that that kind of points to.  
So I think the underlying thing that is you don't think about that's enough of work for you in that Sprint, yeah.

 **(s) Riley Coulstock** 14:33  
Umm yeah, but over the whole I'm not worried because there is a lot of work done by everyone.  
We're all pretty evenly matched with like tasks given.

 **Anthony Edwards** 14:41  
Yeah.  
So the.

 **(s) Benjamin Sanders-Wyatt** 14:42  
It's just how the like date, how the workflow is done.  
There's not much to be done in that section.

 **Anthony Edwards** 14:45  
Yeah.

 **(s) Riley Coulstock** 14:47  
Yeah, yeah.

 **Anthony Edwards** 14:48  
Yeah.  
So I'm sure there's other tasks you could be doing.  
You could tidy up a figma design.  
Or uh that.

 **(s) Riley Coulstock** 14:54  
Yeah, yeah.  
And a lot of like the background start the the meeting minutes and other stuff as well, yeah, yeah.

 **Anthony Edwards** 14:58  
Yeah, exactly.  
That all counts.  
That counts.  
And yeah, I don't expect there to be ups and downs.  
And the important thing is, is that you are expected to spend 12 hours a week on each module, and as long as you're kind of spending that amount of time doesn't matter if your code output is less than everybody else.

 **(s) Riley Coulstock** 15:12  
Umm.

 **Anthony Edwards** 15:19  
Umm yeah, does that answer your question?

 **(s) Riley Coulstock** 15:22  
Yes.  
Thank you.

 **Anthony Edwards** 15:22  
Yeah, don't worry about it.

 **(s) Riley Coulstock** 15:24  
That's why.

 **Anthony Edwards** 15:25  
You're working.  
That's the main thing.

 **(s) Riley Coulstock** 15:27  
Yeah.

 **Anthony Edwards** 15:28  
Anything else?

 **(s) Riley Coulstock** 15:32  
Nothing good.

 **(s) Eli Bowen** 15:32  
John, have a look at our John, have a look at our web server.

 **(s) Benjamin Sanders-Wyatt** 15:33  
Not really.

 **(s) William Harding 1** 15:33  
No.

 **Anthony Edwards** 15:35  
I hell yes, I do the.

 **(s) Benjamin Sanders-Wyatt** 15:37  
Ah.

 **(s) Eli Bowen** 15:37  
I'll put the I I've put the IP in the chat so that 82.1 edits.

 **(s) Riley Coulstock** 15:39  
Tenant.

 **Anthony Edwards** 15:42  
So are you using engine axe to get this reverse proxy?

 **(s) Riley Coulstock** 15:48  
Enginetics, that's interesting.

 **(s) Eli Bowen** 15:48  
No.  
I'll send you Alex.  
So it's like a proxy.

 **Anthony Edwards** 15:52  
How am I?  
How am I looking at something on your computer?

 **(s) Eli Bowen** 15:56  
So through a virtual machine through Docker and then out to the network.

 **Anthony Edwards** 16:01  
Yeah.  
Not to that work.  
And what bits do in the out to the network?  
But what?  
How's that?

 **(s) Eli Bowen** 16:07  
So just port forwarding on my router, but the port forwarding goes straight to the virtual machine, so it's sandboxed as it goes through Docker, so it's safe.

 **Anthony Edwards** 16:15  
OK.

 **(s) Eli Bowen** 16:16  
I'll make sure of that.

 **Anthony Edwards** 16:17  
Yeah, that's cool.  
I mean, if it wasn't safe, you were entire premise of your product would fall apart.

 **(s) Benjamin Sanders-Wyatt** 16:23  
Yeah.

 **(s) Eli Bowen** 16:23  
Yeah.

 **(s) Riley Coulstock** 16:24  
With.

 **Anthony Edwards** 16:25  
I like it.  
I love as well that there is an error in there.

 **(s) Benjamin Sanders-Wyatt** 16:27  
It's.

 **(s) Eli Bowen** 16:29  
Yeah.

 **(s) Benjamin Sanders-Wyatt** 16:29  
I needed a new page and could be asked to make.  
One, we'll do that later.

 **Anthony Edwards** 16:31  
Yeah.  
No, I love it.

 **(s) Benjamin Sanders-Wyatt** 16:33  
This is very rudimentary.

 **Anthony Edwards** 16:34  
I love it.  
I love it for you.  
Kind of break it.  
That's the thing.

 **(s) Eli Bowen** 16:40  
Give it a try.

 **(s) Benjamin Sanders-Wyatt** 16:40  
Probably. Ohh.

 **(s) William Harding 1** 16:40  
Probably.

 **(s) Riley Coulstock** 16:41  
I I didn't realize there was an error page and so when I tried to break the input field, I generally thought I'd I'd broken the web page.

 **Anthony Edwards** 16:50  
Nice.  
No, I like it.  
This is brilliant, so I don't know if you need reassuring, but you're definitely one of the farthest along in terms of groups.

 **(s) Riley Coulstock** 16:54  
Yeah.

 **Anthony Edwards** 17:03  
I am so, yeah.  
So I've I've got no no worries about you.  
You're doing the work you seem to be communicating.  
I turn up everybody's smiling and chatting.  
Sounds like a perfect team to me, and like always, if you want some feedback on something, get in touch and wait.

 **(s) Benjamin Sanders-Wyatt** 17:14  
Perfect.

 **Anthony Edwards** 17:19  
Don't wait till the next session, even over that Christmas break.  
I work everyday but Christmas Day like just tinkering on projects and stuff.  
So I'm always gonna be around.  
Umm yeah.

 **(s) Riley Coulstock** 17:29  
OK.

 **Anthony Edwards** 17:32  
Can't wait to see this and if you want me to throw a build on my phone and give you feedback, just send me what I need.

 **(s) Benjamin Sanders-Wyatt** 17:39  
Perfect.

 **(s) Eli Bowen** 17:39  
Cool.

 **Anthony Edwards** 17:39  
I shared a link on the general chat about how to distribute.  
Android apps.  
You're not building Android app though, are you?

 **(s) Riley Coulstock** 17:48  
No, it's web based so it does have phone access though.

 **(s) Benjamin Sanders-Wyatt** 17:49  
No, it's a web app.

 **Anthony Edwards** 17:51  
Cool.  
Yeah.

 **(s) Benjamin Sanders-Wyatt** 17:52  
Yeah.

 **Anthony Edwards** 17:53  
So I was getting confused then.

 **(s) Riley Coulstock** 17:55  
Yeah.

 **Anthony Edwards** 17:55  
Umm yeah, no.  
So when you've got stuff, ping it to me.  
I'm happy to have a look.  
I'd love to have a look every day as it develops.  
If I could, you know, be grateful.

 **(s) Benjamin Sanders-Wyatt** 18:03  
I.

 **(s) William Harding 1** 18:03  
Yeah.

 **Anthony Edwards** 18:05  
And have a nice weekend.  
Folks don't work too hard and make sure you take lots of breaks.

 **(s) Riley Coulstock** 18:08  
Next, Tony, you too.

 **(s) Benjamin Sanders-Wyatt** 18:08  
They are best.

 **(s) William Harding 1** 18:09  
You too.

 **Anthony Edwards** 18:12  
Go get some fresh air.  
Go for a walk.  
Do all those kind of things.

 **(s) Riley Coulstock** 18:16  
Yeah, we'll do.

 **Anthony Edwards** 18:18  
Yeah, I won't be.

 **(s) William Harding 1** 18:19  
No, all I understand.

 **(s) Benjamin Sanders-Wyatt** 18:19  
Ah.

 **(s) Riley Coulstock** 18:21  
I'll think about it.

 **Anthony Edwards** 18:23  
I'll see you later.  
I love everything I've seen today, folks.

 **(s) Riley Coulstock** 18:24  
But.


 **Anthony Edwards** 18:26  
Alright, back to you later.

 **(s) Riley Coulstock** 18:26  
Thank you.

 **(s) William Harding 1** 18:27  
Bye.

 **(s) Eli Bowen** 18:27  
But.

 **Anthony Edwards** left the meeting

 **(s) Riley Coulstock** stopped transcription